SMARTSTART

Development Journey & Timeline

Chronological report of how SmartStart evolved from foundation MVP to assistants, science experience and trust controls

Prepared: 23 October 2026

Classification: Internal — Manager / Technical Review

Evidence basis: git commits, PR titles #1–#27, source tree on foundation and pre-boarding lineages

Fact: PRs #1–#2 merged 15 Sep 2026; later features are evidenced on open PR branches unless noted.

# Table of Contents

[Table of Contents — in Microsoft Word: right-click → Update Field → Update entire table]

# 1. Project Initiation

SmartStart was initiated as a sandboxed onboarding orchestration prototype for Interns and FTEs. The first committed product framing appears in README and docs/architecture.md: synthetic data only, no live iCIMS/ServiceNow/Jira, and a five-stage state machine.

State machine: OFFER_ACCEPTED → DOCS_SUBMITTED → IT_PROVISIONED → DAY1_ORIENTED → PROJECT_READY

Stack chosen: Python 3.11+, FastAPI, Pydantic, Faker, uvicorn; vanilla HTML/CSS/JS frontend served as static files

Data store: in-memory DataStore (joiners, documents, IT tickets) — intentional for demo speed and resetability

ASSUMPTION: Exact calendar kickoff meeting minutes are not in git; earliest durable evidence is PR #1 created 15 September 2026.

# 2. Initial MVP

The MVP is evidenced by merged PRs #1 and #2 (15 September 2026).

| MVP piece | Evidence | Outcome |
| --- | --- | --- |
| Layer 1 synthetic engine | PR #1 / backend/synthetic_engine.py | Seed-stable Intern+FTE cohort |
| Layer 2 Command Center | PR #1 / frontend index + dashboard APIs | Employer table, alerts, analytics, integrations |
| Layer 3 Employee UI | PR #2 / employee.html + employee APIs | Joiner profile, learning, notifications |
| Tests | tests/test_layer1–3.py | Regression safety for core APIs |

# 3. Major Development Phases (Release Summary)

| Phase | Period | Theme | PR evidence |
| --- | --- | --- | --- |
| A — Foundation | 15 Sep 2026 | Data engine + employer + employee MVP | #1, #2 (merged) |
| B — AI & UX hardening | 15–17 Sep | Layer 4 AI page; portal login; navy UI | #3, #4 |
| C — System mocks | 21–22 Sep | Ingestion + standalone iCIMS/SNOW/Jira | #5–#8 |
| D — Assistants | 22–24 Sep | IRA desktop/intelligence; NIA; role-aware CC | #9–#16 |
| E — People & Waters | 24–25 Sep | People/skills; What is Waters?; IT Help | #14, #17, #18 |
| F — LC/MS deep dive | 6–8 Oct | 3D instrument, observe/ride tracks | #19, #20 |
| G — Connected enterprise | 8 Oct | Live sim; grounded knowledge; gaps | #21–#24 |
| H — Pre-boarding | 12–15 Oct | Day-1 portal; IRA↔IT Help links | #25 |
| I — Packaging | 16–19 Oct | Standalone Waters attempt; Confluence | #26 (closed), #27 |

# 4. Features Added Over Time

### 15 Sep 2026 — Synthetic onboarding engine + Command Center

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 15 Sep 2026 |
| What changed | Joiner generation, documents, IT tickets, dashboard/alerts/analytics/integrations APIs and UI. |
| Why it was added | Need a clickable employer story without live HR systems. |
| Technical details | Faker seed 42; in-memory store; FastAPI routes under /api/*; static frontend. |
| Business value | Leadership can see bottlenecks and role queues in minutes. |

### 15 Sep 2026 — Employee Experience (Intern/FTE)

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 15 Sep 2026 |
| What changed | Employee dashboard differentiating Intern vs FTE learning and readiness tasks. |
| Why it was added | Employer view alone does not prove the joiner experience. |
| Technical details | GET /api/employee, /learningtrack, /notifications, POST /api/feedback. |
| Business value | Demo can switch between employer and employee paths from one portal. |

### 15–17 Sep 2026 — Prototype AI + Command Center login UX

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 15–17 Sep 2026 |
| What changed | Chatbot/predict/recommend endpoints; demo employer accounts; multi-manager split; navy/blue redesign. |
| Why it was added | Need auth-shaped demos and clearer visual identity; early AI exploration. |
| Technical details | HMAC-style demo tokens in auth.py; portal.html/session.js; AI Features page. |
| Business value | Safer demos (no open Command Center) and first AI talking points. |

### 21–22 Sep 2026 — Mock enterprise systems

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 21–22 Sep 2026 |
| What changed | Source ingestion plus standalone iCIMS (8100), ServiceNow (8200), Jira (8300). |
| Why it was added | Stakeholders ask “where does this data come from?” — need visible systems. |
| Technical details | Separate FastAPI apps with own auth/seed/UI; SmartStart integrations snapshots. |
| Business value | Credible end-to-end story across HR/IT/work tracking without production access. |

### 22–24 Sep 2026 — IRA and NIA assistants

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 22–24 Sep 2026 |
| What changed | IRA desktop companion and intelligence APIs; NIA employer assistant; HR cases; manager actions. |
| Why it was added | Users need conversational guidance; employers need proactive case handling. |
| Technical details | ira/ PySide6 package; /api/ira/*; nia.py + onboarding_cases.py; manager_assistant.py. |
| Business value | Turns SmartStart from dashboards into guided action on both sides. |

### 24–25 Sep 2026 — People, Waters machine, IT Help

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 24–25 Sep 2026 |
| What changed | Employee people/skills cleanup; interactive What is Waters? machine; IT Help portal + ticket drafts. |
| Why it was added | Joiners need culture/science context and practical “how do I raise a ticket?” paths. |
| Technical details | waters_explorer.py + waters-*.js canvas engine; ithelp app on 8400; ticket draft cards. |
| Business value | Memorable science onboarding + reduced friction for access/ticket questions. |

### 6–8 Oct 2026 — LC/MS cinematic & playable experience

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 6–8 Oct 2026 |
| What changed | Explorable 3D instrument; How it works tracks; Become the sample playable stages. |
| Why it was added | Diagrams were not enough to teach analytical science. |
| Technical details | WatersGfx3D; ride engine with observe/ride tracks; retention/m/z teaching model. |
| Business value | Differentiating educational depth for Waters identity. |

### 8 Oct 2026 — Simulation + grounded knowledge

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 8 Oct 2026 |
| What changed | Live simulate-a-hire; connected enterprise control room; approved sources; knowledge gaps/feedback. |
| Why it was added | Need trustable AI and a demo that shows systems moving together. |
| Technical details | simulation.py; grounded.py; knowledge_*.py; answer feedback UI. |
| Business value | Governance story for assistants + powerful stakeholder simulation. |

### 12–15 Oct 2026 — Pre-boarding Day-1 + IRA access answers

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 12–15 Oct 2026 |
| What changed | Welcome portal for Day-1 pack; IRA access/ticket answers link IT Service Portal. |
| Why it was added | Close the gap between “before day one” and “how do I get access?”. |
| Technical details | preboarding app (8500); IRA access_help improvements; merge commits on preboarding branch. |
| Business value | Completes the journey narrative from offer to first-week practical help. |

### 16–19 Oct 2026 — Phase 1 packaging for What is Waters?

| Dimension | Detail |
| --- | --- |
| Timeline / Period | 16–19 Oct 2026 |
| What changed | Standalone React/Three.js attempt (later closed); Confluence Phase 1 overview PR. |
| Why it was added | Stakeholder direction: Phase 1 can be a generic educational experience without employee login. |
| Technical details | PR #26 closed 19 Oct; PR #27 Confluence docs remain open. |
| Business value | Clarifies product boundary for management submission. |

# 5. UI Changes

| Period | UI change | Why |
| --- | --- | --- |
| 15 Sep | Command Center + Employee HTML dashboards | MVP surfaces |
| 17 Sep | Portal hero redesign; navy/electric-blue theme; animated graphics | Clearer entry + brand coherence |
| 17 Sep | Employer login gate; multi-manager queues | Role realism; prevent open access |
| 23–24 Sep | Calm navy Command Center; NIA launcher/globe; manager agenda cards | Reduce visual noise; assistant presence |
| 24 Sep | People cards/skills; Waters full-screen machine overlay | Employee clarity + science immersion |
| 25 Sep | IT Help portal tiles/forms; IRA ticket cards | Self-service path |
| 6–8 Oct | LC/MS HUD, ride chrome, simulation control room | Teaching + live demo spectacle |
| 8 Oct | Knowledge page tabs; thumbs feedback | Trust & content ops |

# 6. Backend Changes

Layered FastAPI app growth: from ~dashboard/employee/AI routes to IRA, NIA, knowledge, simulation, preboarding APIs

Introduction of role_context.py for scope/actions/permissions

Case engine (onboarding_cases.py) and manager_assistant.py

Grounded retrieval stack (grounded.py, knowledge_sources.py, knowledge_insights.py, optional llm.py)

Simulation backend advancing a fixed synthetic hire through shared store

Playbooks and policy markdown corpora for assistants

# 7. Database Changes

SmartStart does not use a traditional SQL database in the prototype. Persistence is intentionally in-memory / process-local.

| Store | Contents | Notes |
| --- | --- | --- |
| backend.database.DataStore | joiners, documents, it_tickets | Core Layer 1 store; regenerate clears & reseeds |
| Feedback store (employee_experience) | Synthetic step feedback records | Cleared on lifespan startup |
| Mock app stores (icims/servicenow/jira/ithelp/preboarding) | Local seeded records per app | Separate processes/ports |
| Knowledge source registry (advanced lineage) | Draft/approved/retired sources, gaps, reviews | Ops-governed content |
| IRA session/profile stores | Session + personalization prefs | Forget endpoints exist |

ASSUMPTION: Production would require durable storage (e.g. Postgres) and audit logs; not implemented in this prototype.

# 8. API Integrations

All integrations are mocked. SmartStart never calls live Waters enterprise APIs.

| System | Port / surface | Integration style |
| --- | --- | --- |
| iCIMS (mock) | 8100 standalone + /api/integrations snapshot | Synthetic HR/ATS records & offer flow |
| ServiceNow (mock) | 8200 agent back-office + snapshots | IT provisioning tickets / SLA |
| Jira (mock) | 8300 boards | Assigned work / project readiness signals |
| IT Help portal | 8400 employee self-service | IRA drafts fields; human submits |
| Pre-boarding portal | 8500 Day-1 pack | HR publishes welcome content |
| IRA desktop | Local PySide6 app | Consumes /api/ira/* only |

# 9. Architecture Modifications

From single FastAPI+static UI → multi-app companion architecture (SmartStart + 4–5 sibling sites + desktop IRA)

From open employer UI → demo token auth with persona scoping

From FAQ chatbot → grounded retrieval with citations/refusals

From diagrammatic Waters content → canvas 3D machine + ride engine (and a later closed React/Three standalone experiment)

From static cohort dashboards → live simulation mutating shared in-memory state

# 10. Refactoring Milestones

| Milestone | Evidence | Effect |
| --- | --- | --- |
| Extract WatersGfx3D shared renderer | Oct 6 commits | Reuse 3D projection across machine/ride |
| Ride engine multi-track API | Oct 6 commits | Observe vs play modes without forking engines |
| Shared maybe_ticket helper for IRA | Sep 28 commits | Consistent ticket drafting across surfaces |
| Role context builder | README on preboarding lineage | Centralize scope/actions/permissions |
| Analytics rebuild (bottlenecks/stages) | Sep commits on CC branch | Readable employer analytics |

# 11. Bug Fixing Phases

Representative fix themes from commit history (not exhaustive):

Portal visibility / cache busting / sessionStorage blocked environments

HR/IT/Manager filters actually scoping analytics and alerts

Assign column showing role label instead of action; team picker wiring

Analytics ReferenceErrors; on-track notes vs stuck bottleneck lists

IRA greetings hijacked by onboarding flows; policy match quality; ticket vs product-description answers

Waters overlay stacking, label overlap, near-plane clipping, mobile chapter rail

Knowledge nav counts; grouping first phrasing of questions; content-free greetings not logged as gaps

# 12. Optimization Activities

Seed-stable predictors for reproducible demos

KPI count-up / quiet re-renders during simulation to reduce UI thrash

Pause simulation animations on errors; hold entrance animations while live

Canvas depth sorting / glass tube edges / reduced chassis opacity for readability

Asset cache versioning and no-store headers for HTML during rapid UI iteration

ASSUMPTION: No formal load/performance benchmark suite exists in-repo for production SLAs.

# Appendix A — Pull Request Index

| PR | Date | State | Title |
| --- | --- | --- | --- |
| #1 | 15 Sep | Merged | Layers 1–2: engine + Employer Command Center |
| #2 | 15 Sep | Merged | Layer 3: Employee Experience |
| #3 | 15 Sep | Open | Layer 4: Prototype AI + Employee workspace |
| #4 | 17 Sep | Open | Command Center login, multi-manager, navy UI |
| #5–#8 | 21–22 Sep | Open | Mock sources + iCIMS/SNOW/Jira apps |
| #9–#10 | 22–23 Sep | Open | IRA desktop + intelligence platform |
| #11–#16 | 23–24 Sep | Open | Role-aware CC + NIA (HR/Manager) |
| #17–#18 | 24–25 Sep | Open | What is Waters? machine + IT Help |
| #19–#20 | 6 Oct | Open | LC/MS cinematic + Become the sample |
| #21–#24 | 8 Oct | Open | Simulation + grounded knowledge + gaps |
| #25 | 12 Oct | Open | Pre-boarding Day-1 + IT portal links |
| #26 | 16 Oct | Closed | Standalone What is Waters? (React) |
| #27 | 19 Oct | Open | Confluence: What is Waters? Phase 1 overview |