SmartStart

How the features were added

Document type: Feature build history

Audience: Manager / leadership review

Prepared: 23 October 2026

Basis: Prototype iterations from mid-September to mid-October 2026

1. How we built (the working method)

Features were not designed as one giant release. Each slice was added as a focused prototype branch, demoed, then used as the base for the next piece. Rough pattern:

Identify a gap from a demo or stakeholder conversation

Build the smallest end-to-end slice that makes the story clearer

Keep employee and employer experiences connected where it matters

Document in Confluence-ready form when a slice is stable enough to explain

2. Feature waves (in the order they landed)

Wave A — Foundation (mid September)

Synthetic data engine and onboarding model

Employer Command Center (first version)

Employee experience for Intern / FTE joiners

Early AI prototype hooks in the employee workspace

Wave B — Employer depth & system mocks (late September)

Command Center login, multi-manager split, clearer navy/blue UI

Mock source ingestion from iCIMS / ServiceNow / Jira-shaped data

Standalone mock apps for iCIMS, ServiceNow and Jira (so demos do not depend on real systems)

Role-aware employer views: HR / IT / Manager / Ops

Wave C — Assistants: IRA and NIA (late September)

IRA as an independent desktop onboarding companion for the employee

IRA upgraded toward enterprise navigation (tools, access, “what should I do next?”)

NIA introduced on the employer side as the New-Hire Intelligence Assistant

Manager learning, resolve / “still needs help”, and dashboard polish

NIA HR onboarding cases: detect → plan → approve → route → chase → close

NIA for hiring managers: own to-dos, mentor / Day-1 / project actions, manager-voice messages

Wave D — Employee clarity & Waters story (late September)

People / team cleanup and skills on the employee side

“What is Waters?” interactive machine — science, technology, impact, world, people, you

Mock IT Help portal; IRA ticket drafts and clearer access guidance

Wave E — Deep science experience (early October)

LC/MS as an explorable instrument (not only a diagram)

Playable “Become the sample” journey and teaching tracks for LC and MS

Wave F — Connected enterprise & trust (early–mid October)

Live “Simulate a new hire” in the Command Center

One offer followed through every mock system (connected enterprise simulation)

Grounded NIA and IRA: answers from approved sources, citations, Ops approval path

Knowledge gaps and answer feedback routed to owning teams

Pre-boarding / Day-1 portal; IRA access and ticket answers link the IT Service Portal

Wave G — Phase 1 packaging for “What is Waters?” (mid October)

Decision to treat “What is Waters?” as a standalone, generic educational experience for Phase 1

No login / no employee database required for that slice

Confluence-ready overview written for stakeholders

3. Feature map by audience

| Audience | What they get in the prototype |
| --- | --- |
| New joiner | Employee workspace, IRA companion, Day-1 guidance, What is Waters?, IT Help paths |
| Hiring manager | Role-aware Command Center, NIA actions, mentor / Day-1 / project prompts |
| HR | Onboarding cases, chase/close loop, visibility across joiners |
| IT / Ops | Access & ticket context, knowledge gaps, grounded-answer approval path |
| Leadership / demo | End-to-end story from offer → systems → employee → employer intelligence |

4. What we deliberately left out (for now)

Live production connectors to real Waters systems

Real employee identity and personal data in the “You” chapter of What is Waters?

Full enterprise SSO / hosting hardening (can sit in front later without redesigning the experience)

Those are intentional boundaries so the prototype stays demoable and safe while the product direction is validated.