SmartStart

Timeline to submit to manager

Document type: Submission plan

Audience: Manager review / formal handoff

Prepared: 23 October 2026

Recommended submission window: week of 27 October – 7 November 2026

1. Purpose of this timeline

This is a practical plan for packaging the prototype and walking a manager through it — what to show, what to send ahead, and when. Dates below are suggested working dates from 23 October 2026 onward. Adjust if your manager’s calendar needs a different slot.

2. Recommended submission pack

Send these together (this folder covers the first three):

01 — How we started (origin & intent)

02 — How features were added (build history)

03 — This timeline + ask

Optional: Confluence page export for “What is Waters?” Phase 1

Optional: 8–10 minute demo script (employee side or employer side — pick one primary path)

Optional: Architecture one-pager / screenshot appendix

3. Week-by-week plan

| When | What to do | Output |
| --- | --- | --- |
| Thu 23 Oct (today) | Freeze the story for submission. Decide the primary demo path: Employee+IRA or Employer+NIA (recommend one as main, the other as backup). | One-sentence demo goal |
| Fri 24 Oct | Clean demo data. Walk the happy path once end-to-end. Capture 6–8 screenshots (Command Center, IRA, What is Waters?, NIA case). | Screenshot appendix |
| Mon 27 Oct | Send the Word pack + Confluence link/PDF to your manager with a short note (template below). Offer two meeting slots. | Email + documents |
| Tue 28–Thu 30 Oct | Live walkthrough (30–40 min). 10 min context, 15–20 min demo, 10 min discussion on Phase 1 ask. | Manager feedback notes |
| Fri 31 Oct | Write back decisions: what to keep, what to cut, what Phase 1 is (e.g. standalone What is Waters? vs broader SmartStart). | Decision note |
| Mon 3–Fri 7 Nov | If approved: package Phase 1 scope, owners, and next engineering/hosting steps. If changes requested: one revision cycle, then re-demo. | Phase 1 brief |

4. Suggested 30–40 minute agenda

0–5 min — Problem and why we built a prototype

5–15 min — Employee path: joiner lands → IRA → What is Waters? / Day-1

15–25 min — Employer path: Command Center → NIA case → role-aware actions

25–30 min — Trust & boundaries: grounded answers, knowledge gaps, no live PII

30–40 min — Ask: endorse Phase 1 direction + who else should see it

5. The ask (keep this short in the meeting)

We are not asking for a full production build yet. We are asking for:

Agreement that the problem framing is right

A Phase 1 recommendation — for example, “What is Waters?” as a standalone educational experience hosted for Waters employees

Named stakeholders for a second demo (HR / IT / Ops / Communications as relevant)

Guidance on what must be true before any wider rollout conversation

6. Email note you can copy

Subject: SmartStart prototype — overview pack + walkthrough request

Hi [Manager name],

Sharing a short pack on the SmartStart prototype: how we started, how features were added, and a proposed timeline for a walkthrough.

SmartStart is a working prototype that connects the new-joiner experience (with IRA) and the employer Command Center (with NIA), plus an interactive “What is Waters?” introduction. It uses synthetic data and mock systems so we can demo the full journey safely.

Could we book 30–40 minutes next week for a live walkthrough? I can do [Slot A] or [Slot B]. Happy to send a shorter employee-only or employer-only version if you prefer.

Thanks,
[Your name]

7. Risks / things to say upfront

This is a prototype — UI and integrations are illustrative.

No real employee personal data is required for the Phase 1 “What is Waters?” direction.

Production hosting, SSO and real system connectors are a later step if Phase 1 is endorsed.

8. Milestone checklist before you hit send

| Check | Done? |
| --- | --- |
| Primary demo path chosen (employee or employer first) |  |
| Happy path runs without errors locally |  |
| Word pack attached (docs 01–03) |  |
| 2–3 screenshots ready if manager cannot install |  |
| Clear Phase 1 ask written in one paragraph |  |
| Meeting slots offered |  |

If you want, the next follow-up can be a one-page Phase 1 proposal (scope, non-goals, owners, success measure) after the manager meeting.